PROJECT DESIGN DOCUMENT - "GÄELITH. THE VOICE OF THE STONES"
Iteration 002, "Game Basics"
21/04/2025, Fere Blanco

CONCEPT (same)
- Isometric puzzle game where the player controls a druid named Gäelith, who has magic powers that let him apply different behaviors to the stones. Using the stones he must solve each room’s puzzle to progress to the next.

LEVELS
- Predefined levels in JSON files that can be loaded
- Design 10 first levels
- UI Map shows current level, which levels had been compled and which levels hadn't

BLENDER MODELS
- Gäelith, the druid >> model him in Blender, staff included
- Basic static stones (Gäelith can't push them) >> model them in Blender
- Basic dynamic stones (Gäelith can push them) >> model them in Blender
- Three special key stones (Gäelith can push them) >> model them in Blender
- Big key (appears when the three special stones are in a row) >> model it in Blender
- Portal (closed at the beginning, opens when Gäelith takes the key) >> model it in Blender

USER INTERACTION
- Gamepad control
- Gäelith can move freely, not limited to the four cardinal points

SOUNDS
- Initial sound (all elements fall from the sky)
- Background music (soft celtic flute)
- Gäelith walking
- Stone being dragging
- Stone colliding with other Stone
- Three special Stones align
- Gäelith gets the Portal Key
- Portal Door opens
- Gäelith enters the portal
- Reset (all elements ascend into the sky)

EFFECTS
- When the 3 special stones are aligned in a row they disappear and the Portal Key appears >> FX particles
- When Gäelith enters the Portal Door he gets into the next room >> FX magic cloud

ANIMATIONS
- Gäelith walk
- Gäelith push a stone block using his staff

SPRINT:
FEATURES		SPRINT POINTS
F.2.01	Load levels from JSON files	2
F.2.02	Design 10 first levels	3
F.2.03	UI Level Map >> current / completed / incomplete	5
F.2.04	Gäelith model in Blender	3
F.2.05	Stone blocks, Key and Portal models in Blender	2
F.2.06	Gamepad movement	1
F.2.07	Gäelith can move freely	4
F.2.08	FX: 3 Stones alignment >> particles burst	3
F.2.09	FX: Gäelith enters the Portal >> particles magic smoke	3
F.2.10	Sounds: / Gäelith walk & push / Stones dragging & collision / Special sound: three Special Stones set together / Portal Key falls from the sky / Gäelith takes the key / Portal Door opens / Gäelith enters the door / Initial sound / Reset sound Background music	2
F.2.11	Animation: Gäelith walks	3
F.2.12	Animation: Gäeltih moves a stone block using his staff	3
		34

MILESTONES	Features	Due date
M.2.06	F.2.06	25/05/2025
M.2.02	F.2.10	02/05/2025
M.2.03	F.2.01, F.2.02	30/05/2025
M.2.04	F.2.03	06/06/2025
M.2.05	F.2.08. F.2.09	13/06/2025
M.2.06	F.2.04, F.2.05	20/06/2025
M.2.07	F.2.07	27/06/2025
M.2.08	F.2.11, F.2.12	04/07/2025